Product Requirement Document
Import BVI Wizard subtask of Bluespec Workstation

Department:	R&D
Process:	Product development
Version:	0.1
Project:	Bluespec Workstation
Last modified:	2008-Oct-24, 11:40
Status:	Draft
Pages:

Document History
Revision date	Description	Author(s)
2008-Oct-20	Initial version	Hmayak, Andranik
2008-Oct-21	Added “Implementation Requirements”, “Verification Requirements”, “Documentation Requirements”, “Dependencies, Assumptions, Risks” and “Effort Estimations” sections	Hmayak, Andranik
2008-Oct-23	Added “Use Cases” section	Hmayak, Andranik
2008-Oct-23	Review	Khachik

# Document Identifier
This is a product requirement document which defines the requirements of the Import BVI Wizard subtask of the Bluespec Workstation project.
# Definition of Terms and Acronyms
BVI	– A special sub-language that associates Verilog ports with Bluespec methods.
BSV	– Bluespec System Verilog
BSC	– Bluespec System Verilog compiler
# Scope
Section 5 provides the overview of the requirements.
Section 6 describes the main functional requirements.
Section 7 contains the implementation requirements.
Section 8 defines the requirements on QA.
For documentation requirements see section 9.
Section 10 describes various usage scenarios.
Dependencies on Bluespec and other projects are listed in the section 11.
Section 12 describes the development steps with their effort estimations.
Section 13 contains the existing questions to be clarified with the Bluespec.
# References
1. workstation/docs/prd.odt - Product requirement document for Bluespec Workstation
2. workstation/docs/fspec.odt - Functional specification document for Bluespec Workstation
3. reference_guide_rev_30_march_2007.pdf – Bluespec System Verilog reference guide
4. bsv_user_guide_rev_30_march_2007.pdf – Bluespec System Verilog user guide
# Overview of the Requirements
The purpose of this subtask is to give abilities to the user to use an existing Verilog or VHDL module, and to "wrap" that module in Bluespec with the aid of a graphical interface.
# Functional Requirements
The main feature is to build a graphical "import BVI wizard" as a part of the Bluespec development workstation. The wizard will guide the user through the process of creating an import BVI module with the final step to create BSV file which will contain the module and optionally the interface definitions for the module.
The wizard will consist of the following steps:
  1. Verilog module overview
     In this step, information about the Verilog module (the name, the parameters, and the list of input/output ports) is gathered and brought into the wizard.
  2. Bluespec module definition, parameter, clock and reset binding
     In this step, the Bluespec module definition is created. This includes the Bluespec module name, parameters to the module and the provided interface. Additionally, provisos are added, Verilog parameters are bound to Bluespec expressions, clocks and resets are defined.
  3. Method Port binding
     During this step, the Bluespec methods are bound to Verilog ports, by an automatic generation, manual editing or some combination of these activities.
     Details of the Verilog ports, and if those have been bound will be provided. Method binding will include a template to fill appropriate fields based on the methods.
  4. Combinational paths
     In this step, the user specifies any combinational paths from input to output ports for the Verilog module.
  5. Scheduling annotation
     In this step, the scheduling annotations (n*(n+1)/2) between all pairs of methods are specified here. An automatic means to populate an initial annotation will be provided.
  6. Finish
     In this step, a Bluespec System Verilog file is created which includes the module definition and optionally any interface definitions.
All these steps will have separate GUI accordingly.
At each step it should be possible to generate a temporary file and compile the design to a certain point. A filtered set of errors can be reported back to the user.
Further versions of the wizard may allow reading of import BVI modules, where the wizard becomes an editor.
# Implementation Requirements
Graphically the wizard will be one main window which consists of several screens. The user will be able to work on one screen only at a time.
Verilog language reading will be provided according to Verilog-1995 standard.
# Verification Requirements
The testing is supposed to be done manually according to the use cases. (see Q1)
# Documentation Requirements
During the development process the following documents must be created:
- Functional specification - Describes the functionality of the product without going into implementation details. Also describes the external interface of the product.
- Development specification - Describes the implementation details of the product.
- Test plan - Description of the test suite and the testing scenarios.
These documentations can be written as parts (sections) of the existing Workstation documents.
# Use cases
The following usage scenarios are supposed to be covered by this project:
## Read a Verilog file and create BSV file
- Open “Import BVI Wizard”
- Load any verilog file into the wizard
- Set parameters/variables for BSV module
- Create a BSV file
## Negative case: Read an empty *.v file
- Open “Import BVI Wizard”
- Load an empty *.v file into the wizard
- An error message is generated
## Negative case: Read a verilog file which contains more than 1 module definition
- Open “Import BVI Wizard”
- Load a verilog file which contains more than one module definitions
- An error message is generated (see Q2)
## Negative case: Read a verilog file which does not contain any module definition
- Open “Import BVI Wizard”
- Load a verilog file which does not contain any module definition
- An error message is generated
TBC
# Dependencies, Assumptions, Risks
As the import BVI wizard is a sub-task for Bluespec Workstation, it inherits the dependencies from the Workstation project (see [1]).
The specifications should be reviewed in time to avoid major rework.
# Schedule and Effort Estimations
The development steps and their effort estimations are given below.
- PRD, Use cases, experiments/research - 4 pair day
- Functional specification, shell version – 7 pair day
- Development specification, Prototype implementation – 10 pair day
- Implementation - 5 pair day
- Test plan – 3 pair day
- Tests implementation – 2 pair day (depends on Q1)
- Testing/Manual QA – 2 pair day
- Stabilization – 3 pair day
- Total – 34-36 pair day (depends on Q1)
# Questions and Answers
In this section the questions and answers on functionality and implementation requirements are described.
Q1: Should there be any automated tests?
A1: yes, there should be some automated tests for the analysis procedures
Q2: Should it be possible to load a verilog file with more than one modules definition, e.g by specifying also the module name?
A2:Yes, a Verilog file with more than 1 module can be loaded. The user can then select one module from the file to complete the import bvi wizard. If multiple wrapped versions are required, then the user must run the wizard again.