Product Requirement Document
Tool button adding subtask of Bluespec Workstation

Department:	R&D
Process:	Product development
Version:	0.1
Project:	Bluespec Workstation
Last modified:	2008-Sep-03, 13:52
Status:	Draft
Pages:

Document History
Revision date	Description	Author(s)
2008-Sep-02	Initial version	Hmayak, Andranik
2008-Sep-03	Added “Use Cases” section	Hmayak, Andranik
2008-Sep-03	Review	Khachik
2008-Sep03	Comments	Ed Czeck

# Document Identifier
This is a product requirement document which defines the requirements of the Tool button adding subtask of the Bluespec Workstation project.
# Definition of Terms and Acronyms
BSV – Bluespec System Verilog
BSC – Bluespec System Verilog compiler
BlueWish - Bluespec wrapper for Tcl/Tk
# Scope
Section 5 provides the overview of the requirements.
Section 6 describes the main functional requirements.
Section 7 contains the implementation requirements.
Section 8 defines the requirements on QA.
For documentation requirements see section 9.
Section 10 describes various usage scenarios.
Dependencies on Bluespec and other projects are listed in the section 11.
Section 12 describes the development steps with their effort estimations.
Section 13 contains the existing questions to be clarified with the Bluespec.
# References
1. workstation/docs/prd.odt - Product requirement document for Bluespec Workstation
2. workstation/docs/fspec.odt - Functional specification document for Bluespec Workstation
3. user_guide_rev_30_march_2007.pdf – ESE tools user guide
4. reference_guide_rev_30_march_2007.pdf – Bluespec System Verilog reference guide
5. bsv_user_guide_rev_30_march_2007.pdf – Bluespec System Verilog user guide
# Overview of the Requirements
The purpose of this subtask is to give an ability to the user to add own tool bar buttons to the workstation.
# Functional Requirements
The main feature is a mechanism for adding custom tool bar buttons on the Workstation Main window.
The user must be able to define the desired tool button by giving the name and the TCL command/proc to be executed by the added button. Also the icon and the help string for the tool button can be specified.
Later this ability is supposed to be extended, so that the user is able to add custom tool button on specified windows of the workstation.
# Implementation Requirements
Tool buttons must be defined in the external setup file. That information will be used during the window construction.
# Verification Requirements
The testing is supposed to be done manually according to the use cases.
# Documentation Requirements
During the development process the following documents must be created:
- Functional specification - Describes the functionality of the product without going into implementation details. Also describes the external interface of the product.
- Development specification - Describes the implementation details of the product.
- Test plan - Description of the test suite and the testing scenarios.
These documentations can be written as parts (sections) of the existing Workstation documents.
# Use cases
The following usage scenarios are supposed to be covered by this project:
## Specify the tool button with an existing command
- open the document where the Workstation commands/procs are described (see Q1)
- choose the needed command(s)
- open the tool button configuration setup file
- initialize the name and the chosen command
## Specify the tool button with an standard TCL command
- open the tool button configuration setup file
- initialize the name and the TCL command
## Remove the tool button with the specified name/command (see Q5)
- open the tool button configuration setup file
- remove the line which contains the initialization of the tool button
## Change the tool button command/image/help string (see Q6)
- open the tool button configuration setup file
- change the command/image/help string in the line which contains the initialization of the tool button
## Specify the tool button with an existing image
- open the document where the existing image files are listed (see Q2)
- choose the image file
- open the tool button configuration setup file
- initialize the name, command and the chosen image file
## Negative case: specify the tool button with already used name
- open the tool button configuration setup file
- initialize the name which is already used for another tool button
- an error message is reported and the Workstation is not opened
## Negative case: specify the tool button with an existing command
- open the tool button configuration setup file
- initialize the name and the command which is already used for another tool button
- a warning message is reported and the Workstation is opened
# Dependencies, Assumptions, Risks
As the tool button adding is a sub-task for Bluespec Workstation, it inherits the dependencies from the Workstation project (see [1]).
The specifications should be reviewed in time to avoid major rework.
The task effort estimation depends on the answers to the open questions (Q5, Q6).
# Schedule and Effort Estimations
The development steps and their effort estimations are given below.
The following effort estimations are defined in case if the answers to Q5, Q6 questions are negative.
- PRD, Use cases, experiments/research - 2 pair day
- Functional specification, shell version – 0 pair day
- Development specification, Prototype implementation – 0 pair day
- Implementation - 1 pair day
- Test plan – 0.5 pair day
- Testing/Manual QA – 1.0 pair day
- Stabilization – 1.0 pair day
- Documentation (user-guide/help) – 0.0 days responsibility of bluespec doc
- Total – 5.5 pair day

The overhead on a 1 day implementation was too large., hence the reductions in effort.

The following effort estimations are defined in case if the answers to Q5, Q6 questions are positive.
- PRD, Use cases, experiments/research - 2 pair day
- Functional specification, shell version – 2 pair day
- Development specification, Prototype implementation - 3 pair day
- Implementation - 2 pair day
- Test plan – 1 pair day
- Testing/Manual QA - 3 pair day
- Stabilization - 3 pair day
- Documentation (user-guide/help) – 2 pair day
- Total – 18 pair day
# Questions and Answers
In this section the questions and answers on functionality and implementation requirements are described.
Q1: Should there be a document (user-guide) which will contain a list of the commands that the user can choose for the tool button?
A1: No, the public commands are documented, and users are free to add their own commands.
Q2: Should there be a document which will contain a list of existing image files that the user can choose for the tool button?
A2: No. The user is responsible for creating their own image file. There are an over abundance of gif files available from the web.
Q3: Should the enabling/disabling of the user defined tool button be organized?
A3: Order of entry is appropriate.
Q4: Is there any additional error handling required (e.g command syntax check, image file path checking, ...)?
A4: Errors will be caught via the usual tcl error checking; no additional error checking is required. That is invalid command syntax will throw an error when the command is executed. Likewise a missing image file will also throw an error.
Q5: Should the user be able to remove the default tool buttons, which are already existing in Workstation (e.g Save, Stop)?
A5: No.
Q6: Should the user be able to change the functionality (e.g modify the command) of the default tool buttons, which are already existing in Workstation?
A6: No